Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Food Ordering Behaviour and Consumer Trends |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Data Collection & Preparation | US-01 | Collect, clean, and preprocess food ordering datasets for analysis. | 5 | High | Team Member1 |
| Sprint 1 | Data Integration | US-02 | Import and organize datasets into Tableau for visualization. | 3 | High | Team Member2 |
| Sprint 2 | Dashboard Development | US-03 | Create interactive dashboards to analyse customer behaviour and ordering trends. | 8 | High | Team Member3 |
| Sprint 2 | Restaurant Performance Analysis | US-04 | Develop visualizations for restaurant ratings, peak order times, and popular cuisines. | 5 | Medium | Team Member4 |
| Sprint 3 | Testing & Validation | US-05 | Verify dashboard accuracy, validate insights, and fix visualization issues. | 3 | Medium | Team Member5 |
| Sprint 3 | Final Deployment & Documentation | US-06 | Finalize dashboards, prepare project documentation, and present business insights. | 5 | High | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 01-Jul-2026 | 03-Jul-2026 | 20 | 03-Jul-2026 |
| Sprint-2 | 20 | 3 Days | 03-Jul-2026 | 05-Jul-2026 | 20 | 05-Jul-2026 |
| Sprint-3 | 20 | 3 Days | 06-Jul-2026 | 08-Jul-2026 | 20 | 06-Jul-2026 |
| Sprint-4 | 20 | 4 Days | 09-Jul-2026 | 12-Jul-2026 | 20 | 12-Jul-2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)